## Slide 1: Agility for Business Analysis
Travis Foote

## Slide 2: Agenda
Intro
Agile and Agility
Types of Agile Environments
Transformation and Solving Problems
Just in Time Requirements
Interaction with Agile Roles

## Slide 3: How did I get into Agile?
There has to be a better way
  Not just waterfall vs agile
  Applicable to every environment, all the time
Estimations
  Frustration of estimating complexity
  Absurdity of high accuracy 18 month project estimates
Faux-Agile
  Short waterfall cycles – still months of requirements gathering before dev
  Ceremonies = agile
True Research
  I thought I lived agile, so why could I not run it
  After many of books and podcasts and internet articles, I figured out what we were doing wrong
Mission to fix organizational issues that I desperately wanted as app dev team lead
  Including getting rid of faux-agile environments

## Slide 4: Why come to a presentation?
Mentally stimulated with a lecture on theory
Group excitement about a topic is intoxicating (in a good way)
Grow your network
Leave with specific advise that can be used right away

## Slide 5: Goals
Practical advice
Have some discussions
Provide a new way to think about something
Answer one for everyone

## Slide 6: Agile and Agility

## Slide 7: Agility
What is agility?
Video 1: https://www.youtube.com/watch?v=UD_y4HyltiU
Video 2: https://www.youtube.com/watch?v=S2PM7Ut_63c

## Slide 8: Agility
What is agility?
Video 1: Agility Defined
  Vision, Speed, Coordination, Quick Stop, Quick Go
Video 2: Organizational Agility
  Coordination of separate entities

## Slide 9: Why Agility Over Agile?
Back to the basics
Lots of different Agile frameworks and connotations of those frameworks
With all the different opinions, sometimes it’s hard to actually get anything done
Agile vs Waterfall now but eventually we’ll be agile vs agile and we have to understand what we’re fighting for
I want to preach improving agility to help your business rather than using agile to help your business

## Slide 10: Is improving agility always important?
High uncertainty
  Stacey chart
Fast moving industry
Information is well distributed and less of an advantage
  Process is the new advantage
  Understand a user problem and provide the user a quality solution the fastest
Creating something brand new
  Lean startup hypothesis solving methods

## Slide 11: Stacey Complexity Matrix
When do you adjust your delivery process?
When delivery becomes complicated or complex
Simple delivery means you should be hands off, don’t put process into a straightforward delivery
Anarchy delivery means that there is no process or mindset that can help you deliver

## Slide 12: Types of Agile Environments

## Slide 13: Definitely Not Agile Environment
Waterfall, project delivery, command and control, hero culture
Lots of companies have been successful before agile was invented
If a company finds something that works and can be successful, that’s great
Those companies that are successful with other methods are very clear about their objectives
When everyone understands the goals, and the incentives align to the goals, then that’s better than some of the faux agile out there
  Darwinist incentives – put people in competitive situations and whatever the strongest, most aggressive teams deliver is what is best for the company
  Seniority decision making – the people with the longest company tenor are in the best position to make all strategic decisions with whatever level of collaboration they care for

## Slide 14: Faux Agile Environment
Trying to go all-in on multiple agile practices and structures at the same time
Major re-orgs are the most common faux agile environments
All the roles exist and all the ceremonies are held, but actual agility is not there, and even worse, increased profits are not in sight
Standups only happen when forced
Iteration plans are frequently thrown away
Velocity is the most important metric

## Slide 15: Near-Agile Environment
Realistic approach to using a delivery framework to increase profits
“We are focused on improving our agility in order to better our business”
  “We are an agile shop”
Better than trying to go directly from not agile to all agile which makes you wind up in faux-agile
Could be in near-agile for a long time
  Depends on industry competitiveness and complexity
  A mix of agile practices and command and control practices may be optimal
    Steve Jobs type visionary

## Slide 16: Agile Environment
Can take years to get to
Creating the best possible products at the best possible times
Close to market dominance

## Slide 17: New Incentives
Org changes only work accompanied with the correct incentives
No more local incentives for project managers to hit project dates
  Now global incentives for product owners to create small increments and continuously assess their value to the company
  Product owners ok with killing off their jobs
No more local incentives for teams to hit project dates
  Now global incentives for the teams to produce quality products that work nicely with existing products
No more mine vs theirs
  Now it’s always ours
No more look what I finished
  Now it’s look what measurable, long-term value we have created

## Slide 18: Transformation and Solving Problems

## Slide 19: Goals of Agile
Importance of setting expectations and focusing your changes
What are your goals?
Is there a metric that can be used to show your progress?

## Slide 20: Incremental Changes
Going “full agile” may not be the best solution
Think about what makes you more agile and do those things
Slowly master agile practices until you can say you’re agile
  As opposed to saying you’re agile and then slowly or never at all mastering the practices
Build an agile roadmap

## Slide 21: Transformation + Coaching
Transformation will help guide you through what agile practices to implement and when
Coaching will be on the ground floor with the teams going through the chosen agile practices to help with execution

## Slide 22: Ask yourself why
Why does a certain agile practice improve agility?

## Slide 23: Repeating the same mistakes?

## Slide 24: Retrospectives
Goal: Solve small issues before they become big problems
Solution: Provide an opportunity for people to reflect on recent work and challenge them to come up with adjustments that makes their work better
Culture: People need to feel safe to speak their mind
  Also show respect to their fellow coworkers and the company’s vision, so any opportunities for improvement that are brought up are mentioned in a positive light
Iteration Cadence: Creating a fixed span of time that a specific set of items will be worked on provides an opportunity for a focused retrospective at the end of each iteration

## Slide 25: Do you have large deliveries that are sometimes not appreciated by your users?

## Slide 26: Vertical Slicing
Goal: Receive customer feedback as soon as possible
Solution: Separate thin slices of functionality from the proposed product that can be built in totality. Architect around just that functionality rather than around an entire product when the rest of the product is useless if that first piece of functionality isn’t accepted.
This is as opposed to horizontal slicing where you build an entire product from the ground up where the user will not be able to use any of it until the entire product is finished.
Evolving Architecture: With the help of microservices architecture and serverless computing, building for slim pieces of functionality will not require much additional work to include as part of a larger product.

## Slide 27: How do I navigate a complex delivery?

## Slide 28: Risk based prioritization
Assess all the risk in the delivery
Address the riskiest, most complex work first
Set milestones with risk assessments
If there are dependencies, find a way to complete the bare minimum of the dependencies in order to get to the risk faster
It’s ok to mock and stage other pieces of work to assess a make or break risk

## Slide 29: Trouble predicting delivery dates?

## Slide 30: Relative Estimation
Estimate in comparison to the other work you are doing
Difficult to predict how much non-planned small maintenance work will interrupt your time based predictions
You never know what might come up, but you can measure average time to complete similar sized work

## Slide 31: Still having trouble predicting delivery dates?

## Slide 32: Small, Cross Functional Teams + Fixed Iterations + Relative Est.
2 Pizza Team
Split along dependency lines
Cross Functional Skill Sets
Membership longevity
Fixed Measurement Period

## Slide 33: How can team members in different functional areas stay closely aligned?

## Slide 34: User Stories
Smallest grouping of requirements that can be understood by all parties
  Just large enough for a product owner to sell it
  Just large enough to be independently tested

## Slide 35: Are delivery teams having a hard time connecting with the end users?

## Slide 36: Literal Stories of the User
User Stories?
The popularity of user stories, just like agile, has broadened its working definition
Regardless of whether or not the user story is the best place for the story of the user, the user’s story must be told
Could be held at any place in requirement hierarchy or could be constantly told by the product owner
A real person and real perspectives of their issues
  As a “user” is not a real person
  As a [role] is better, but there’s still room for improvement

## Slide 37: Is their frequent miscommunication or no communication between team members?

## Slide 38: Daily Standups
Consistent redistribution of information reduces waste
  Two people working on same thing
  Dependent work completed quicker or taking longer than originally expected
  Teammates get help quicker – spend less time struggling alone

## Slide 39: Is your work interrupted every morning to go stand in a circle and look at ground?

## Slide 40: Useful Daily Standup
If you’re going to mandate something be done every single day, make sure it brings some sort of value
Generally, coming together daily at the minimum brings unity
  Sometimes it’s so boring or long or confusing or contentious that it doesn’t even bring unity
Think of a huddle in football
  Everyone comes into the huddle already knowing the goal: score points
  Someone has a plan A, B, and sometimes C
    All others provide input that helps execute on plan A and when to switch to plans B/C
  A plan is set to last until the next huddle, which may vary depending on situation
  There must be some level of motivation or excitement exiting the huddle

## Slide 41: Are you having trouble prioritizing different streams of work or coordinating different functional areas of work?

## Slide 42: Single Backlog
Put your work into a single backlog
  It may seem too obvious, but it really isn’t something that is done that often
Not just applicable to separate teams
  Work within a single team is often split into different backlogs
  It’s ok to have work specific to your functional area, but they always have to be children of the larger hierarchy
    Also, the functional specific work shouldn’t last more than a few days under the same team-wide requirement
Vertical Slicing, Risk based prioritizing
Use the concepts from more advanced techniques such as weighted shortest job first (WSJF) to prioritize within the single backlog
  Use the concepts without going full WSJF immediately in the same way you slowly build up agile practices

## Slide 43: Do you hear different people say a single piece of work is done at different times?

## Slide 44: Definition of Done
Gather a clear list of criteria to allow work to be available to users
Global acceptance criteria
Breaks the habit of someone working on a single piece of the work to say this is done when there is still downstream work to be done
  Ideally, you want to connect the upstream and downstream people into one team that works side by side, with some cross functional skills transfer
Examples to include in definition of done:
  Testing (especially automated testing in upper environments)
  Creation of new automated tests to reflect the new functionality
  Accessibility (if the product is already mature)
  Experience designer has approved the user experience
  Application architect has approved the way the code will be written

## Slide 45: Do employees have a hard time choosing which path to take at each fork?

## Slide 46: Company Vision
A company vision guides everyone to a single north star
When you are stuck in your work and can go down one of two paths, you use the company vision to guide your decision making
A vision is a future state of your target audience
A vision is not the solution that gets your target audience to the future state
  The vision is set be leadership and the solutioning is done by the delivery experts

## Slide 47: Business Agility
Business and Engineering living in the same world
  Hard to move together if not
Predictability
  Knowing what can be built
Inspect and Adapt
  Built in mechanisms to address issues and add to strengths
Address Risks Quickly
  Find ways to break down work so you address your biggest risks as soon as possible
  Especially when the biggest risk is end user satisfaction

## Slide 48: Ask the Audience: What are some problems/inefficiencies with your delivery?

## Slide 49: Agile Requirements

## Slide 50: Just In Time Business Analysis
Beginnings from manufacturing
  Keeping inventory low
Dangers of gathering requirements too far out
  Stale requirements
  Plans change and requirements are thrown away
  Requirements are used, but user needs change and users don’t end up using the product increment
  Lost connection to what the other team members are currently working on
Deep dive into the now and the near

## Slide 51: Analysis of Risks
Will users like it?
Will it solve real user problems?
Is it technically feasible?
Do we have the right skill sets to build it?
How will it integrate with another system?
Will it be difficult to maintain?
Can we complete delivery before cost outweighs value?
Is it marketable/sellable?
Find a way to quantify and associate risk to a grouping of requirements
Determine prerequisites for assessing the risk

## Slide 52: Analysis of Hierarchy
Levels of requirements, importance of hierarchy
How does a request fit within the current landscape?
There needs to be a few top level goals that all requirements roll up to
Scrum masters will try their best to coach a product owner not to ask for features that don’t tie to the larger goal
Business analysts will provide the domain expertise that provide proof that the current request is outside the scope of the current goals
The number of levels of hierarchy will be different for every product
  Recommendations on the best number of levels would come from a business analyst

## Slide 53: Analysis of Requirement Packaging
Packaging for agile delivery is an art
Packaging needs to be done to complete the required work in order to assess the biggest risks first
  Thoroughly assess risks
  Then rank order them
Packaging needs to be technically feasible
Packaging at different hierarchical levels
INVEST
  Independent, Negotiable, Valuable, Estimable, Small, and Testable
MVP
  Minimal viable product – absolute minimum that a user will find useful
MMP
  Minimal marketable product – absolute minimum that is enough of a product that a company can sell as a whole

## Slide 54: Analysis of Product Lifecycle
Analysis of the current lifecycle of a product
Development, introduction, growth, maturity, decline
Is it right to enhance a product that is on the decline?
Agile never ends?
  If product lifecycle is understood clearly, there are clear stopping points
The lifecycle of a product should be paramount in determining the now and near product goals

## Slide 55: Analysis of Product Stability/Security
Existing tech debt
  Stopping crippling tech debt early is crucial
New tech debt that may be introduced
Debt is often introduced on purpose in order to asses a risk such as user adoption early
Need to broadly identify all the missing stability, security, performance, etc requirements and keep them in the same hierarchy, so that higher level requirements package is not complete until the product increment is stable
Using examples to describe tech debt
  Knob and Tube (electrical foundation)
  House foundation is tricky because of how unchangeable it is

## Slide 56: Analysis of Market
Are user needs changing?
If the product owner is not used to conducting market or user analysis, this is a big opportunity to help them
If the product owner is good at analysis, constantly stay connected on the results of that analysis
  A PO most likely won’t be as good at seeing how some seemingly unrelated analysis applies to what is currently being built

## Slide 57: Analysis of Product Manufacturing Process
Value stream mapping
  What steps are involved for an idea to turn into a product increment?
  Map the steps the delivery team takes (particularly the development team)
  Communicate that analysis to all idea creators
Lifecycle of the organization
  In a startup, lean manufacturing is most effective
  In a mature organization with a large customer base using the products, more stability, security, and performance needs to be built in up-front
  Can a big company be lean?
    Yes, but needs to be communicated thoroughly to all customers that this product should not be expected to have the same level of stability as the other products
      Also communicated to all business leadership that have worked at that company for decades and are accustomed to everything being built in up-front
Agile transformation

## Slide 58: Analysis of Previous Analysis
If you’ve looked into the future and done thorough analysis of one of those future items, make sure to revisit and reassess that past analysis as the work gets closer.

## Slide 59: Analysis of Success Metrics
Determine the metric that can show if a product increment is creating value
Having real user analytics (RUM) capability is a real plus
  Work with analytics team and product owner to determine how to collect and analyze the product increment metrics
  Setup A/B testing when appropriate
Without RUM
  User surveys
  User shadowing

## Slide 60: Documentation of Decisions Made
If details aren’t gathered up front, document the decisions made during development
Details vs Decisions/Assumptions
  Decisions are more high level
  Better than nothing
  Also better than trying to document all details and falling behind
  UI – kept simple
  Happy path

## Slide 61: Agile Roles and Situations

## Slide 62: Who Writes User Stories?

## Slide 63: BA and the Product Owner
Product owner gathers stories of the user
Business analyst gathers details of execution
It depends on requirements hierarchy who touches the actual user story
All that matters is that somewhere in the hierarchy there is a story and execution analysis
  If this is satisfied, anyone can write user stories
  If the product owner isn’t the one that documents the story, they should review it (most of the time)
  If the business analyst isn’t the one that document execution details, they should review it - always

## Slide 64: Is the Scrum Master in charge?

## Slide 65: BA and the Scrum Master
Formally, absolutely not
Scrum master is generally very experienced and a great communicator, so they are usually leaders within the team
A business analyst can also be just as or more experienced
If someone that is not the Scrum Master is the one doing most of the leading, there are always plenty of impediments, particularly organizationally that they can focus on
Most importantly, communicate as much as possible
The team needs the scrum master and BA(s) to be connected or it will risk fracture

## Slide 66: Where does an agile BA fit with Quality Assurance?

## Slide 67: BA and the QA
A good agile environment won’t have rigid silos
  More opportunity (or risk) that teammates have to properly self-organize
With dedicated QA
  Care as much about providing analysis and double checking the quality checks that are being done just as much as the software that’s being developed
  Find common points of understanding such as the user story
  Ask for their expert knowledge of common failure points and integrations with other systems
As dedicated QA
  Work with Scrum Master to work with business and engineering leadership to make sure all quality assurance is accounted for
    Exploratory testing, integration testing, and automated testing most common areas that will be forgotten
With developers as QA
  Almost requires pairing (slower, more deliberate, lower risk development)
  Do some homework on Test Driven Development (TDD)
  Work with engineers to learn how to write your acceptance criteria in a way that they can use in TDD (Cucumber, gherkin, BDD)

## Slide 68: How technical does a BA need to be?

## Slide 69: BA and the Developer
Spend a lot of time with the lead engineer and/or architect
  Product Stability
  Value Stream
When working with an all junior engineering team work with the scrum master to either get some expertise in there to check on them once in a while or get the business to understand anything other than a slow delivery pace will be dangerous in the long run

## Slide 70: Who Runs a Demo?

## Slide 71: Who Runs a Demo?
Anyone on the team can run the demo
The driver behind the computer should be able to navigate the features being demoed
There is always down time between the clicks and page loads
Fill those silences with the context of why the feature was built and the analysis that went into creating the plan for the feature
Two stories to tell
  How the work was defined and completed: A business analyst is almost always going to be best at describing the analysis
  What the user problem was and how it could be resolved: Generally, a product owner can provide the context, but a BA would be more than serviceable

## Slide 72: Does everyone need to be in every conversation?

## Slide 73: Does everyone need to be in every conversation?
There is value in having at least one representative of development, business analysis, quality assurance, scrum master, and product owner in each discussion
Practically, it can be too time consuming
Instead, everyone constantly communicate about the information that you are looking for and the types of questions that you need answered

## Slide 74: Do we have to complete all work within a sprint?

## Slide 75: Completing All Work Within A Sprint
What are we trying to accomplish?
  Predictability
Do you need to complete everything in a sprint to have predictability?
Are there different levels of acceptable predictability?
  Rolling averages
Agile Vs Waterfall Vs Mini Waterfall Gantt

## Slide 76: Future BA Roles
Business Architect
Scrum Master/ Product Owner
BA Lead

## Slide 77: Conclusion

## Slide 78: Outcomes
Agile vs Agility
Agile practices one step at a time
Just in Time Business Analysis
Advice on working with other roles in agile frameworks

## Slide 79: Resources
Podcasts
  LeadingAgile SoundNotes
  Deliver It Cast
Books
  Scrum: The Art of Doing Twice the Work in Half the Time – Jeff Sutherland
  Strategize: Product Strategy and Product Roadmap Practices for the Digital Age – Roman Pichler
  The Scrum Field Guide: Agile Advice for Your First Year and Beyond – Mitch Lacey
  The Phoenix Project: A Novel about IT, DevOps, and Helping Your Business Win – Gene Kim, Kevin Behr, and George Spafford

## Slide 80: Contact Information
Travis Foote
LinkedIn: https://www.linkedin.com/in/travis-wayne-foote/